# Campania Transfer Cluster

Planning & Architecture Document | English + Italian | 27 October 2026

# 1. Purpose

Plan a coherent Campania cluster for the existing bilingual private-transfer website. This is a planning brief, not implementation approval. The repository and current published URLs must be audited before final page counts or routes are approved.

Business priorities: Naples and Salerno airports, Naples cruise port, Amalfi Coast hotel transfers, private tours, and private transfers to Rome.

# 2. Geographic scope

| Area | Potential role | Planning notes |
| --- | --- | --- |
| Naples | Primary hub | Destination content; Naples Airport (NAP); cruise-port transfers; Rome, Pompeii, Caserta and coast connections. |
| Sorrento | Coastal destination | Assess airport/port arrivals, hotel transfers and Rome connections; avoid overlap with other coastal pages. |
| Positano | Amalfi Coast | Hotel access and transfer planning only where facts are verified; do not invent vehicle-drop-off or walking procedures. |
| Amalfi | Amalfi Coast | Distinct destination and transfer intent where supported by useful route-specific information. |
| Ravello | Hilltop destination | Check whether access and arrival considerations are verifiable and distinct. |
| Salerno | Secondary gateway | Verify current airport operations and commercial relevance before recommending airport-specific pages. |
| Pompeii | Excursion destination | Clearly distinguish transfer-only service from guided tours, tickets or included sightseeing. |
| Caserta | Excursion destination | Verify official Royal Palace information and whether dedicated transfer intent justifies a page. |

# 3. Candidate page families

These are candidates for audit, not approved URLs. Do not publish every candidate automatically.

| Family | Candidates to assess | Decision criteria |
| --- | --- | --- |
| Destination hubs | Naples; Sorrento; Positano; Amalfi; Ravello; Salerno; Pompeii; Caserta | Distinct user intent, enough verified facts, useful transfer-specific content, no existing-page overlap. |
| Naples Airport (NAP) | NAP to Naples, Sorrento, Positano, Amalfi, Ravello, Salerno | Confirm service coverage and distinct intent; avoid mass-producing near-identical pages. |
| Salerno Airport (QSR) | QSR to Salerno and selected coast destinations | First verify current operations, commercial relevance and service coverage. |
| Naples cruise port | Port to Naples hotels, Sorrento, Positano, Amalfi, Rome | Verify port/pier, terminal, vehicle access and passenger arrangements. Never invent pickup points. |
| Amalfi Coast hotels | A small number of hotel-specific pages, if justified | Require official hotel information and meaningful unique content; no thin hotel directory. |
| Tours / excursions | Naples–Pompeii; Naples–Caserta; other justified tours/transfers | State whether transfer-only or guided tour; don't imply tickets, guide, stops or waiting are included. |
| Transfers to Rome | Naples–Rome; Sorrento–Rome; coast–Rome; possibly port–Rome | Prioritize genuine intent and confirmed coverage; no unsupported distance, duration, fare or guarantee. |

# 4. Staged implementation recommendation

| Stage | Scope | Approval / evidence gate |
| --- | --- | --- |
| Phase 0 | Read-only repository, content, URL, route and technical audit | No application changes. |
| Phase 1 | Page inventory, EN/IT URL map, source matrix, link map and architecture | Review and explicitly approve the proposed architecture. |
| Stage 1 | Likely Naples hub plus strongest verified Naples Airport/cruise-port pages | Check existing URL patterns, source claims, port/airport details and service coverage. |
| Stage 2 | Selected Sorrento, Positano, Amalfi and Ravello routes/pages | Verify unique intent, access claims and operational details. |
| Stage 3 | Salerno hub and justified QSR pages | Confirm current airport operation and route relevance. |
| Stage 4 | Pompeii, Caserta and priority Rome transfer routes | Define transfer vs tour scope; verify claims and inclusions. |
| Stage 5 | Selected hotel-specific pages, if warranted | Official sources and vehicle-access caveats confirmed. |

# 5. Source verification standard

| Topic | Preferred primary sources | Claims needing caution |
| --- | --- | --- |
| Naples Airport | Official airport operator | Facilities, transport, meeting/collection arrangements, pickup rules. |
| Salerno Airport | Official operator and official aviation/transport information | Current operation, scheduled services, destinations, frequency, passenger relevance. |
| Naples cruise port | Port authority and cruise-terminal operator | Specific pier, vehicle access, collection point, terminal entrance, meeting rules. |
| Coastal access / ZTL | Municipal authorities and official tourism sources | Private-hire permissions, restricted streets, pedestrian zones, hotel exemptions. |
| Hotels | Official hotel website and directions | Hotel valet/guest permission does not automatically cover our vehicles. |
| Pompeii / Caserta | Official archaeological park / Royal Palace sources | Hours, admissions, tour inclusions, guide availability and access. |
| Public transport | Official transport operator | Service windows, frequency, first/last departures, timetable validity. |
| Road routes | Authoritative sources where available plus operational confirmation | Distances, journey times, fares, access, waiting policies and guarantees. |

For every publishable factual claim, record the exact claim, URL, publisher, access date, direct support and limitations. If evidence is missing or contradictory, mark unresolved or omit the claim.

# 6. URL, language and internal-link requirements

Inspect the existing EN/IT URL conventions and page registry before proposing URLs.

Each proposed page needs a stable page ID, EN URL, IT URL, page type, intent, unique content requirement, priority, evidence status and build/defer/reject decision.

Check route collisions and cannibalization with Rome, Milan, Veneto, Tuscany, Bologna and all other current pages.

Reuse existing templates, components, metadata utilities and router conventions; do not change router architecture.

Map contextual links between hubs, airports, cruise port, routes, excursions and Rome transfers. Avoid indiscriminate linking.

Check canonical and hreflang behavior, but do not alter production URL configuration in this task.

Do not add registry entries, route files, sitemap entries or navigation items until the plan is approved.

# 7. Content and SEO quality rules

Each page must serve a distinct intent and provide useful, route-specific information.

Do not create reverse-direction pages when they would substantially duplicate each other without distinct search intent.

Never invent rates, availability, distances, journey times, permits, pickup points, service coverage, reviews, vehicle details or guarantees.

Do not imply a transfer includes a guide, tickets, sightseeing stops or waiting time unless explicitly confirmed.

Do not publish airport or cruise-port collection procedures without authoritative and operational confirmation.

Write English and Italian as natural localized content; record the need for native-speaker review.

Use structured data only when appropriate and supported; no unsupported reviews, ratings or service claims.

# 8. Technical and operational boundaries

Phase 0 and Phase 1 are read-only for application code and configuration.

No .env or environment-variable changes; no quote endpoint, form, CRM, email, API, database, DNS, hosting or deployment changes.

No commits, pushes or deployments.

Do not claim a page is live or a quote flow works unless actually verified.

Keep existing production launch blockers separate. NEXT_PUBLIC_SITE_URL and QUOTE_ENDPOINT_URL must not be silently changed during Campania planning.

# 9. Planning deliverables

| File | Purpose |
| --- | --- |
| docs/campania-phase0-audit.md | Actual repository state, existing pages, overlaps, gaps and technical constraints. |
| docs/campania-source-verification.md | Source/claim matrix, access dates and limitations. |
| docs/campania-page-inventory.csv | Proposed page IDs, EN/IT URLs, intent, type, priority, evidence and decision. |
| docs/campania-internal-link-map.csv | Source/destination pages, contextual anchor idea and link rationale. |
| docs/campania-url-map.md | URL conventions, collisions, localized pairs and deferred candidates. |
| docs/campania-cluster-architecture.md | Proposed cluster structure and page-family relationships. |
| docs/campania-phase1-recommendation.md | First-stage recommendation, dependencies, deferrals and approval gates. |

# 10. Approval gate

Do not implement Campania pages until the audit and architecture are reviewed and explicitly approved. Choose a small, coherent, evidence-ready first stage. Page count is a result of the audit, not a target.